MINUTES

INDIAN LAKE BOROUGH COUNCIL MEETING

JULY 22, 2009

The regularly scheduled meeting of the Indian Lake Borough Council was held on July 22, 2009 at 7:00 P.M. at the Indian Lake Borough Building.

THOSE PRESENT:				THOSE ABSENT:

Michael D. Miscoe, President			Patricia Dewar

P. Scott Moore					Harry Huzsek, Superintendent

Robert Vogel					Dean Snyder, Zoning Officer

Richard Stern					Denise J. Miller, Police Chief

Charles McCauley

Timothy Walters

Barry S. Lichty, Mayor

Dan Rullo, Solicitor

Theresa L. Weyant, Borough Manager/Secretary

Visitors – Sean Isgan, Ken Helsel, Don Corbett, Lee Nearhoof, Larry Rosage, Paul Cornez, and Tom O’Toole.

The meeting was called to order at 7:00P.M. by Michael Miscoe, Council President.

ORDER OF BUSINESS

1.    Welcome Visitors - Sean Isgan, Ken Helsel, Don Corbett, Lee Nearhoof, Larry Rosage, Paul Cornez, and Tom O’Toole.

2.     Review of CME Proposal for Phase II Part B – Vogel made a motion to accept the proposal from CME Engineering for Phase II, Part B:  Dam Embankment Permeation Grouting and Temporary Flange Installation Monitoring, at a cost not to exceed $119,000.00.  Moore seconded the motion.  All ayes, motion carried.

3.     Dam Remediation Update:

1.  Proposed Letter to GAI Consultants – Vogel made a motion to authorize Attorney Rullo to forward the proposed letter requesting all the drawings that they produced in auto cad format to GAI Consultants.  Moore seconded the motion.  All ayes, motion carried.

Council would like to modify the contract for Phase 2, Part B and requested that Attorney Rullo send a letter to Howard Concrete and the Department of Environmental Protection notifying them that CME Engineering will be the Borough’s engineer of record for Phase 2, Part B.

Miscoe made a motion to authorize Mayor Lichty to send a letter to William Franz thanking him for working with the Borough and resolving the issue with the drive pipe method on the Permeation Grouting project and to apologize for GAI Consultants for placing the DEP in such a difficult position.  Vogel seconded the motion.  All ayes, motion carried.

4.     Authorization to Remit Payment to GAI Consultants – Moore made a motion, based on the recommendation of Mayor Lichty and the Borough Manager, to authorize the Borough Manager to remit payment to GAI Consultants in the amount of $75,428.51 from the Line of Credit from PNC Bank.  Vogel seconded the motion.  All ayes, motion carried.

5.     Appointment of Member to the Planning Commission – Miscoe opened the floor for nominations to the Planning Commission.  Miscoe nominated Larry Rosage.  Miscoe moved that the nominations be closed.  Walters seconded the motion.  All ayes, motion carried.  Walters made a motion to appoint Larry Rosage to the Planning Commission to fill the unexpired term of Charles Fox, term expiring December 31, 2010.  Vogel seconded the motion.  All ayes, motion carried.

6.     Authorization to Remit Payment to Brantview Farms – McCauley made a motion to authorize the Borough Manager to remit payment to Brantview Farms, in the amount of $7,000.00, for the remediation of the wetlands in Shoshone.  Vogel seconded the motion.  All ayes, motion carried.

7.    Proposal from Aquatic Environment Consultants for the Vallisneria Weed Treatment - Mayor Lichty reported that the Borough received a proposal, in the amount of $11,400.00, from Aquatic Environment Consultants for the Vallisneria Weed Treatment.  Due to the shortened boating season as well as the Borough financial situation, Council did not want to do this weed treatment this year.

8.    U/C Power of Attorney – Vogel made a motion to authorize Michael Miscoe to execute the new Power of Attorney documents due to the merger from TALX Employer Services, LLC into TALX UCM Services, Inc.  McCauley seconded the motion.  All ayes, motion carried.

9.    Authorization to Remit Payment to Maust Excavating – Moore made a motion to authorize the Borough Manager to remit payment to Maust Excavating for Change Order No. M10, in the amount of $7,008.93and Change Order No. M11, in the amount of $59,493.00.  Walters seconded the motion.  All ayes, motion carried.

At 8:58 P.M. an Executive Session was held to discuss personnel matters.

At 10:10 P.M. Council returned to Regular Session.

With no further business to discuss, Moore moved and Stern seconded to adjourn the meeting at10:10 P.M.  All ayes, motion carried.

The next regularly scheduled meeting of the Indian Lake Borough Council will be held on August 12, 2009 at 7:00 P.M. at the Indian Lake Borough Building.

Respectfully submitted,

Theresa L. Weyant

Borough Manager